WEEK 1 TASK

Supply Chain Network Planning
using SAP SCM

A practical SAP APO Supply Network Planning (SNP) design for a fictional Indian food manufacturing network

| Prepared by | Hrudhai Prem Kumar Patwari |
| --- | --- |
| Scenario | Deccan Harvest Foods Pvt. Ltd. (fictional) |
| Submission | 6 September 2026 |
| Document type | Internship Week 1 Report |

Week 1 planning simulation. Company names and planning values are fictional assumptions used to explain SAP SCM concepts. The report describes a proposed configuration approach and does not claim changes to a live production system.

Table of Contents

Executive Summary	3

1. Research Basis and Planning Scope	3

2. Business Scenario and Assumptions	4

3. Supply Chain Network Design	6

4. SAP SCM Design and Configuration	8

5. Planning Methodology and Execution	10

6. KPI Framework and Expected Outcomes	12

7. Risk Analysis and Contingency Plan	13

8. Testing, Governance and Implementation Work Plan	15

9. Conclusion	17

References	17

Appendices	18

# Executive Summary

For this Week 1 task, I designed a supply chain network for Deccan Harvest Foods Pvt. Ltd., a fictional Indian manufacturer of packaged millet-based ready-to-cook food. I used SAP Supply Chain Management concepts, mainly SAP APO Supply Network Planning (SNP), to connect supplier sourcing, production capacity, distribution centers, customer demand, transportation lanes, inventory parameters, and deployment decisions in one planning model.

I chose two qualified raw-material suppliers, one packaging supplier, one primary plant in Medchal near Hyderabad, and three regional distribution centers serving Telangana, Andhra Pradesh, and Karnataka. This structure keeps the scenario simple enough to explain clearly while still allowing me to test practical decisions such as dual sourcing, safety stock, plant capacity, transport lead time, and disruption response.

The SAP section is written as a configuration blueprint rather than as evidence of a live implementation. The sequence covers planning master data, model and planning version, transportation lanes, quota arrangements, heuristic planning, optimizer scenarios, deployment, and Transport Load Builder (TLB). I also included consistency checks, KPIs, and disruption scenarios so that the network can be reviewed as a complete planning exercise rather than only as a diagram.

The main design target is a customer service level of at least 97% while keeping supplier dependency, inventory, transport cost, and capacity risk under control. With weekly demand of 145 t against plant capacity of 180 t, the normal-week utilization is about 80.6%, leaving roughly 19.4% headroom for variation. These are scenario targets and feasibility checks, not measured results from a productive SAP system.

# 1. Research Basis and Planning Scope

## 1.1 SAP SCM / APO SNP concept

SAP APO Supply Network Planning integrates purchasing, manufacturing, distribution, and transportation decisions so that a planner can evaluate product flow across a global or regional network. The network is represented by locations and links, while planning considers products, resources, production sources, inventory, transportation, demand, and constraints. SNP supports heuristic-based planning, optimization-based planning, and supply-demand propagation, allowing organizations to select a method appropriate to their planning complexity and data maturity.

The model is not only a diagram. In SAP SCM, master data must be assigned to a model and planning version before it is considered by planning. This is important for scenario management: a planner can compare alternative planning versions before adopting a change. In an integrated ERP/APO landscape, the Core Interface (CIF) can transfer relevant master and transaction data to the active planning version, while simulation versions can be used to test network or parameter changes safely.

## 1.2 Key network-planning decision points

| Decision area | Questions answered in the plan | SAP SCM/SNP object or method |
| --- | --- | --- |
| Sourcing | Which supplier or source should fulfill demand, and in what proportion? | Transportation lanes, external procurement relationships, quota arrangements, optimizer source determination |
| Production | Where and how much should be produced within available capacity? | Location-product, resource, PPM/PDS, capacity constraints |
| Inventory | How much stock should be positioned at plant and DC level? | Safety stock, service level, lot-size and stock key figures |
| Distribution | Which DC should serve each market and when should stock transfer occur? | Transportation lanes, SNP planned stock transfers, deployment |
| Transportation | Which mode/lane should be used, with what lead time and cost? | Means of transport, transportation lanes, TLB |
| Scenario planning | How do cost, service, demand, or disruption assumptions change the plan? | Model/planning versions, optimizer profiles, planning book analysis |

## 1.3 Scope and boundaries

Tactical planning horizon: 26 weeks, with greater detail in the near term.

One finished product family is modeled in detail: DH-MILLET-MIX-1KG. Raw millet and packaging are simplified into representative components.

The report focuses on network planning and logistics design, not detailed shop-floor sequencing or warehouse execution.

All costs, capacities, demand quantities, and lead times are planning assumptions for the fictional scenario.

The design assumes SAP APO/SNP functionality and standard master-data concepts. Exact screens and available functions can differ by release and customer configuration. Configuration steps in this report are therefore a design-level blueprint; screenshots or system outputs should only be added if they come from an SAP system actually used for the exercise.

# 2. Business Scenario and Assumptions

## 2.1 Fictional company profile

For the scenario, I selected a vegetarian, shelf-stable millet ready-to-cook product because it gives a realistic combination of agricultural sourcing, packaging dependency, production capacity, regional warehousing, and transport planning. I assumed that Deccan Harvest Foods currently relies heavily on spreadsheets and faces three common planning issues: uneven stock across DCs, dependence on one major raw-material supplier, and reactive transport decisions during demand spikes.

## 2.2 Demand and service assumptions

| Market / DC | Average weekly demand | Share | Target service level | Proposed DC safety stock |
| --- | --- | --- | --- | --- |
| Telangana / Hyderabad DC | 60 t | 41% | 98% | 7 days |
| Andhra Pradesh / Vijayawada DC | 40 t | 28% | 97% | 7 days |
| Karnataka / Bengaluru DC | 45 t | 31% | 97% | 8 days |
| Total | 145 t | 100% | >=97% weighted | - |

## 2.3 Supply, production, and inventory assumptions

| Element | Planning assumption | Rationale |
| --- | --- | --- |
| Supplier S1 - Nizamabad | 120 t/week raw millet capacity; 2-day lead time; base quota 70% | Nearest high-quality source; lowest inbound cost but concentration risk |
| Supplier S2 - Nagpur | 80 t/week capacity; 3-day lead time; base quota 30% | Qualified alternate source; supports continuity during regional disruption |
| Packaging supplier - Hyderabad | 1-day lead time; minimum 2 weeks cover maintained | Low-value critical material; shortage can stop finished-goods production |
| Plant P1 - Medchal | 180 t/week normal capacity; 90% preferred loading threshold | Allows headroom above 145 t/week demand for seasonality and recovery |
| Backup contract packer - Sangareddy | Up to 40 t/week during approved contingency | Not part of normal base plan; activated only for major plant disruption |
| Plant finished-goods buffer | 3 days | Protects dispatch continuity without excessive central inventory |

## 2.4 Stakeholders and responsibilities

| Stakeholder | Primary responsibility in the planning cycle | Key SAP interaction |
| --- | --- | --- |
| Demand Planner | Own consensus forecast and promotional uplift | Release forecast to SNP planning area |
| Supply Network Planner | Balance demand, supply, capacity, inventory, and lanes | Run /SAPAPO/SNP94, review alerts, optimizer, deployment |
| Procurement Planner | Manage supplier capacity, lead time, quotas, and exceptions | Source-of-supply and quota master data; purchase proposals |
| Plant Planner | Confirm production capability and downtime | Resource/PDS/PPM capacity and production plan |
| Logistics Planner | Validate route capacity, transit time, and truck utilization | Transportation lanes, means of transport, TLB |
| Master Data / SAP Support | Maintain data quality and model consistency | Locations, products, resources, model/version, consistency checks |
| Sales / Customer Service | Prioritize customer commitments during shortage | Service priorities, demand exceptions, deployment rules |

# 3. Supply Chain Network Design

## 3.1 Proposed network structure

Figure 1. Proposed supply chain network for the fictional scenario.

I selected a hub-and-spoke design around one primary plant because the assumed demand of 145 t/week does not justify a second owned plant in this exercise. At that demand level, the 180 t/week plant runs at about 80.6% utilization, which leaves useful recovery capacity. Resilience therefore comes from dual raw-material sourcing and a backup contract-packing option. The three DCs keep stock closer to the main markets, while cross-DC transfers remain available for emergencies.

## 3.2 Transportation lane design

| Lane | Distance assumption | Transit time | Planning cost index | Planning rule |
| --- | --- | --- | --- | --- |
| S1 Nizamabad -> P1 Medchal | ~180 km | 2 days | 1.00 | Primary inbound source; quota 70% |
| S2 Nagpur -> P1 Medchal | ~500 km | 3 days | 1.35 | Alternate inbound source; quota 30% |
| S3 Hyderabad -> P1 Medchal | ~40 km | 1 day | 0.40 | Packaging replenishment; frequent smaller loads |
| P1 Medchal -> D1 Hyderabad | ~35 km | 1 day | 0.35 | Daily / high-frequency replenishment |
| P1 Medchal -> D2 Vijayawada | ~280 km | 1 day | 0.85 | Full-truck preference where possible |
| P1 Medchal -> D3 Bengaluru | ~570 km | 2 days | 1.30 | Consolidated truckload; higher safety stock |
| D1/D2/D3 cross-DC | Variable | 1-2 days | 1.50 emergency | Exception-only inventory balancing |

## 3.3 Source and allocation policy

Normal sourcing: 70% of millet requirement from Nizamabad and 30% from Nagpur, subject to capacity and validity dates.

Supplier disruption scenario: temporarily change effective sourcing to 20% Nizamabad / 80% Nagpur if S1 capacity is constrained; if total supplier capacity remains insufficient, prioritize production for the highest-service market and activate approved spot sourcing.

Finished goods are planned from Medchal to the three primary DCs based on net requirements, service target, stock, and transport lead time.

During shortage, deployment should protect confirmed requirements and higher-priority demand rather than simply pushing equal quantities to all DCs.

TLB or equivalent load-consolidation logic should avoid uneconomic partial shipments unless the service penalty is higher than the transport premium.

## 3.4 Why this design is efficient

| Design choice | Benefit | Trade-off / control |
| --- | --- | --- |
| Single primary plant | Lower fixed cost and simpler production governance | Requires backup packing plan and recovery capacity |
| Three regional DCs | Shorter customer lead time and localized service buffer | More inventory than a single national DC; controlled by safety-stock policy |
| Dual raw-material sourcing | Reduces supplier concentration risk | S2 is more expensive; use quota rather than permanent 50/50 split |
| Simulation version before activation | Allows cost/service comparison without disturbing the live plan | Requires version discipline and controlled master-data promotion |
| Heuristic + optimizer approach | Fast baseline plus cost/constraint analysis | Optimizer requires reliable cost and capacity data |

# 4. SAP SCM Design and Configuration

## 4.1 Logical configuration sequence

I have presented the configuration in the order I would check it during an SNP setup. In a real landscape, some master and transaction data may come from SAP ERP/S/4HANA through CIF. For this Week 1 exercise, I focus on the APO planning objects and settings needed to build and validate the network, and I use proposed values rather than claiming that these settings were transported into a live system.

Confirm planning scope, planning horizon, products, locations, time buckets, and service policies.

Create or integrate locations, products/location-products, resources, and production source data.

Create means of transport and transportation lanes connecting the supply network nodes.

Create quota arrangements or source-of-supply rules for alternative suppliers.

Create the supply chain model and planning version; assign all relevant master data.

Configure or select the SNP planning area, planning buckets profile, planning book, and data view.

Load/release forecast demand and initial stock; validate model consistency.

Run heuristic planning; review capacity, inventory, and sourcing exceptions.

Run optimizer scenarios when cost and capacity trade-offs require a constrained solution.

Run deployment and transport-load planning; release approved supply/stock-transfer proposals to execution systems.

## 4.2 Master data setup

| Object | Example ID / setting | Maintenance approach | Key fields for this scenario |
| --- | --- | --- | --- |
| Location | SUP_NZB, SUP_NGP, SUP_HYD, PLT_MED, DC_HYD, DC_VJA, DC_BLR | /SAPAPO/LOC3 or CIF from ERP master data | Location type, address/geography, calendar, time zone |
| Product | DH-MILLET-MIX-1KG | /SAPAPO/MAT1 or CIF; extend to location-products | Base UoM, procurement type, lot size, safety stock/service level, SNP horizons |
| Raw material | RM-MILLET, PKG-1KG | Product/location-product master | Procurement lead time, lot size, supplier source |
| Resource | RES_MED_PACK | /SAPAPO/RES01 | Weekly capacity, calendar, utilization, costs where relevant |
| Production source | PDS/PPM for DH-MILLET-MIX-1KG at PLT_MED | Generated/integrated production data structure or maintained PPM depending landscape | Input components, output quantity, resource consumption, validity |
| Transportation lane | Supplier->plant and plant->DC lanes | /SAPAPO/SCC_TL1 | Product assignment, means of transport, transit time, transport cost, validity |
| Quota arrangement | RM-MILLET at PLT_MED | /SAPAPO/SCC_TQ1 | Inbound quota 70/30, validity, split/grouping rules as needed |

## 4.3 Location and product configuration details

Locations represent the physical or business nodes of the network. For the scenario, suppliers are modeled as vendor locations, Medchal as a production plant, Hyderabad/Vijayawada/Bengaluru as distribution centers, and aggregated market demand can be represented through customer locations or demand at DC level depending the modeling approach. The location master should contain correct calendars and geographic data because lead-time and transport planning depend on these attributes.

The finished-good location-product is maintained at the plant and each DC. Relevant SNP parameters include procurement type, lot-sizing policy, safety stock or service-level settings, production and stock-transfer horizons, and planner responsibility. Raw-material location-products at the plant carry procurement lead times and sourcing information. The target is not to populate every field, but to maintain the minimum planning-relevant fields consistently across all locations.

## 4.4 Resource and production source setup

Create production/packing resource RES_MED_PACK and assign an operating calendar. Nominal weekly capacity is 180 t; normal planning should preferably remain at or below 162 t (90%) to preserve recovery headroom.

Create or integrate the PDS/PPM for DH-MILLET-MIX-1KG. It should consume representative raw millet and packaging components and use RES_MED_PACK.

Assign the production source and resource to the supply chain model/planning version. A consistency check should identify missing production sources when in-house procurement is configured.

If the contingency contract packer is modeled, keep its source invalid or penalized in the base scenario, then activate it in a dedicated disruption simulation version.

## 4.5 Transportation lanes and quota arrangements

Transportation lanes are the links between network nodes. For each lane, assign the applicable product, means of transport, transport duration, and cost information required by the selected planning method. The inbound lanes from Nizamabad and Nagpur to Medchal are both valid for RM-MILLET. A quota arrangement is then used to guide the proportion sourced from each location. In optimization-based planning, quota consideration must be enabled in the relevant optimizer settings if quotas are intended to influence the cost-based solution.

## 4.6 Model and planning version

| Item | Proposed setting | Purpose |
| --- | --- | --- |
| Model | ZDH_SNP | Contains the scenario locations, products, resources, production sources, and lanes |
| Simulation planning version | Z01 | Used to test network, quota, safety-stock, and capacity assumptions without impacting the active plan |
| Active version | 000 after approval | Only approved design changes are promoted to the productive planning setup |
| Consistency check | Run after master-data changes | Detects missing or contradictory assignments before planning |

## 4.7 Planning area, planning book, and time buckets

For this exercise, I reference the standard SNP planning environment rather than assuming that a full custom planning area was built from scratch. SAP documentation includes standard SNP planning books such as 9ASNP94. I selected a 26-week horizon with daily buckets for the first 28 days and weekly buckets after that so the near term stays detailed without making the medium-term plan unnecessarily heavy.

| Planning element | Proposed setup | Reason |
| --- | --- | --- |
| Planning book | 9ASNP94 or customer copy ZDH_SNP94 | Uses standard SNP concepts while allowing customer-specific key figures/views |
| Planning horizon | 26 weeks | Appropriate tactical horizon for purchasing, production, inventory, and distribution |
| Bucket profile | Daily 4 weeks + weekly 22 weeks | Higher near-term precision; lower long-term data volume |
| Key figures to review | Demand, stock, planned production, stock transfers, receipts, safety stock, capacity utilization, cost/penalty outputs | Creates a balanced service-cost-capacity view |

# 5. Planning Methodology and Execution

## 5.1 Planning cycle

Figure 2. Proposed SNP planning and execution cycle.

## 5.2 Step 1 - Load/release demand and initial stock

In the simulation, the planning cycle starts with forecast demand by market and the available stock position. I use 145 t as the normal weekly network demand and compare DC stock against the proposed safety-stock levels. The purpose is to calculate the net replenishment need before adding production or stock-transfer proposals.

## 5.3 Step 2 - Heuristic baseline

I would use the SNP heuristic first because it gives a quick baseline that is easier to understand and troubleshoot. After the run, I would check whether purchase, production, and stock-transfer proposals follow the intended sources, capacities, and lead times. If demand remains uncovered or stock builds in an unexpected location, I would first check the master data before assuming that the optimizer is required.

## 5.4 Step 3 - Constrained optimization scenario

I would move to an optimizer scenario only when the network has competing choices that the heuristic cannot evaluate economically, for example two sources with different costs, a capacity shortage, or an expensive expedite option. In this scenario, the optimizer inputs are illustrative cost weights for sourcing, transport, inventory, delay, and safety-stock shortfall. The service penalty is intentionally higher than small transport-cost differences so the model does not save a little freight at the cost of a serious customer-service failure.

| Cost / penalty component | Relative weight in simulation | Planning intent |
| --- | --- | --- |
| Production cost at Medchal | 1.00 baseline | Reference production economics |
| Nizamabad inbound transport | 1.00 | Prefer normal low-cost source |
| Nagpur inbound transport | 1.35 | Use alternate source when quota/capacity/service justifies it |
| Inventory holding cost | Moderate | Avoid unnecessary stock build |
| Safety stock shortfall penalty | High | Protect service buffer |
| Late/unfulfilled demand penalty | Very high | Prioritize customer service over small cost savings |
| Contract packer cost | High | Use only during major capacity disruption |

## 5.5 Step 4 - Capacity and exception review

Check production utilization. Sustained load above 90% triggers a capacity-risk review even if nominal capacity is not exceeded.

Check supplier capacity and whether the planned source split is feasible within validity periods.

Check DC projected stock against safety stock, maximum stock, and shelf-life/aging policy.

Check transportation volume by lane; identify repeated partial loads, overloads, or lead-time mismatches.

Review alerts for demand not covered on time and determine whether the issue is demand quality, master data, capacity, or real supply shortage.

## 5.6 Step 5 - Deployment and Transport Load Builder

After supply is planned or available, deployment determines how that supply should be distributed to downstream locations, particularly when there is not enough inventory to satisfy all demand. The deployment result is then suitable for transport-load planning. TLB logic can consolidate deployment stock transfers into economic truckloads while respecting shipment constraints. In the normal case, D1 receives high-frequency replenishment, while D2 and D3 are consolidated into fuller loads because of longer distance.

## 5.7 Illustrative weekly planning result

| Measure | Baseline demand | Illustrative result | Interpretation |
| --- | --- | --- | --- |
| Finished-goods demand | 145 t | 145 t supplied | No planned shortage in normal scenario |
| Plant production | 145 t | 145-155 t depending stock recovery | Within 180 t/week nominal capacity |
| S1 raw-material share | 70% target | ~101.5 t equivalent | Within 120 t/week capacity |
| S2 raw-material share | 30% target | ~43.5 t equivalent | Within 80 t/week capacity |
| DC safety stock | 7-8 days | Maintained after replenishment | Supports >=97% service target |
| Emergency contract packing | 0 t | Not used | Reserve capacity remains available |

# 6. KPI Framework and Expected Outcomes

## 6.1 Planning KPIs

| KPI | Definition / calculation | Target | Management use |
| --- | --- | --- | --- |
| Customer service level | Demand fulfilled on time / total demand | >=97% | Primary network performance measure |
| Forecast-to-supply coverage | Planned receipts covering forecast within required date | >=98% near term | Detect supply gaps before execution |
| Plant utilization | Planned production / available capacity | 80-90% preferred | Balance efficiency and recovery headroom |
| Supplier concentration | Share sourced from largest supplier | <=70% normal | Control dependency risk |
| DC days of supply | Projected stock / average daily demand | 7-10 days depending DC | Prevent both shortage and excess stock |
| Transport load utilization | Weight/volume used / truck capacity | >=85% on long-haul lanes | Control logistics cost |
| Plan stability | Change in near-term plan vs prior cycle | Minimize within frozen horizon | Reduce execution disruption |
| Exception closure time | Time to resolve high-priority planning alerts | <1 business day | Improve planner responsiveness |

## 6.2 Expected business outcomes

Improved visibility of demand, inventory, capacity, and transport dependencies in one network model.

Lower risk of a complete raw-material stoppage because an alternate supplier is pre-qualified and represented in planning.

More balanced inventory across regional DCs through systematic net-requirement planning and deployment.

Fewer expensive emergency shipments because lane lead times, quotas, and safety stock are planned before execution.

Ability to compare “what-if” scenarios such as supplier outage, demand surge, or plant downtime using a separate planning version.

Better governance: every network change can be linked to master-data ownership, planner review, model consistency check, and KPI impact.

# 7. Risk Analysis and Contingency Plan

## 7.1 Risk register

| Risk | Likelihood | Impact | Early indicator | Contingency / SAP planning response |
| --- | --- | --- | --- | --- |
| Nizamabad supplier disruption | Medium | High | Capacity confirmation falls below 70% share; missed ASN/PO dates | Increase Nagpur quota, use optimizer scenario, activate spot source if approved, prioritize production by service impact |
| Medchal plant breakdown | Low-Medium | Very High | Resource downtime, utilization >100%, maintenance alert | Activate Sangareddy contract packer up to 40 t/week; use recovery shifts; protect high-priority markets |
| Demand surge / promotion | High seasonal | High | Forecast error, orders exceed baseline by >15% | Run scenario with uplift, consume safety stock, add capacity, expedite only where service penalty justifies cost |
| Transport disruption | Medium | Medium-High | Carrier rejection, route closure, transit-time variance | Use alternate carrier/route, cross-DC stock transfer, prioritize full truckloads and critical orders |
| Packaging shortage | Medium | High | Packaging days-of-cover <10 days | Increase packaging safety cover, dual-source packaging, prioritize common pack sizes |
| Excess inventory / slow demand | Medium | Medium | Projected DOS >14 days or aging stock rises | Reduce production, rebalance between DCs, lower future receipts, review forecast bias |
| Master-data error | Medium | High | Infeasible/unexpected plan, missing source, invalid lane | Run model consistency check, use change governance, verify CIF/master-data queues before replanning |
| CIF/interface disruption | Low-Medium | High | Data latency, queue backlog, stale stock/orders | Monitor integration queues, freeze manual changes, reconcile data, re-run plan after synchronization |

## 7.2 Scenario tests

| Scenario | Change applied in simulation | Expected planner action | Success criterion |
| --- | --- | --- | --- |
| S1 unavailable for 2 weeks | Set S1 capacity to zero / invalidate lane or source for scenario period | Shift supply to S2, review available capacity and service impacts | No stockout in D1/D2; service remains >=95% overall |
| 20% demand spike | Increase weekly demand from 145 t to 174 t | Use plant headroom, reduce noncritical stock build, evaluate overtime/contract packer | No sustained overload beyond approved capacity |
| Plant output -50% for 1 week | Reduce RES_MED_PACK capacity to 90 t | Deploy existing stock, activate contract packer, prioritize high-service markets | Backlog cleared within 2 planning cycles |
| Bengaluru lane delayed +1 day | Increase P1->D3 transit time to 3 days | Increase temporary target stock / expedite selected loads | Karnataka service maintained without excessive emergency freight |

## 7.3 Business continuity principles

Maintain at least one qualified alternate source for critical raw material and packaging.

Use time-valid master data so temporary contingency rules do not remain active after the disruption ends.

Keep disruption scenarios in a simulation planning version until planner and business owners approve activation.

Use service priorities explicitly during shortage; do not rely on informal manual allocation outside the planning system.

After every disruption, compare actual recovery performance with the scenario assumptions and update lead times, capacities, and risk thresholds.

# 8. Testing, Governance and Implementation Work Plan

## 8.1 Configuration and planning validation

| Test ID | Test objective | Proposed test procedure | Expected result |
| --- | --- | --- | --- |
| T01 | Master-data completeness | Run model consistency checks after assigning products, locations, resources, PDS/PPM, and lanes | No critical missing-source or invalid-assignment errors |
| T02 | Quota sourcing | Create demand and run planning with 70/30 inbound source policy | Sourcing follows quota within valid capacity/settings |
| T03 | Capacity constraint | Reduce resource capacity below demand and rerun plan | System exposes shortage/overload or optimizer chooses valid alternative |
| T04 | Safety-stock protection | Start with DC stock below target and run SNP | Planned replenishment restores target over planning horizon |
| T05 | Deployment shortage | Make total available supply lower than downstream demand | Deployment allocates limited supply according to configured business rules |
| T06 | Transport lead time | Change Bengaluru transit time from 2 to 3 days | Arrival dates and projected stock reflect revised lane duration |
| T07 | Simulation version isolation | Change supplier quota only in Z01 | Active planning version remains unchanged until promotion |

## 8.2 Data governance controls

Assign ownership for every planning object: Procurement owns supplier/quota data; Logistics owns lanes; Plant Planning owns resource capacity; Master Data owns core object quality.

Use effective-from/effective-to dates for lane, quota, and source changes whenever the business change is temporary.

Require a model consistency check after structural changes and before major planning runs.

Document optimizer cost and penalty assumptions because incorrect cost weights can produce a mathematically optimal but operationally poor plan.

Maintain a change log for safety stock, capacity, source quota, lead time, and planning horizon parameters.

## 8.3 Estimated effort plan for the 30-35 hour assignment

| Work package | Planned hours | Planned output |
| --- | --- | --- |
| Research SAP SCM/SNP concepts and source documentation | 5 | Research notes and reference list |
| Define fictional scenario, assumptions, stakeholders, and demand | 4 | Scenario tables and assumptions |
| Design nodes, lanes, sourcing, inventory, and capacity model | 6 | Network diagram and lane/source design |
| Document SAP master-data and configuration sequence | 7 | Configuration section and object checklist |
| Planning methodology, KPI, deployment, and optimizer logic | 4 | Planning flow and KPI framework |
| Risk scenarios, contingency design, and test cases | 4 | Risk register and validation matrix |
| Editing, formatting, review, and final submission description | 3 | Final Word document and portal description |
| Total | 33 | Within stated 30-35 hour task range |

## 8.4 Configuration checklist

| Status | Configuration check |
| --- | --- |
| ☐ | All locations created/integrated and assigned to model/version |
| ☐ | Finished good and raw-material location-products complete |
| ☐ | Resource capacity and calendar validated |
| ☐ | PDS/PPM production source valid for the planning horizon |
| ☐ | Transportation lanes valid and product assignments complete |
| ☐ | Inbound supplier quota arrangement maintained and valid |
| ☐ | Planning area/book/time buckets selected and initialized as required |
| ☐ | Demand and initial stock loaded/released |
| ☐ | Model consistency check completed |
| ☐ | Heuristic baseline reviewed |
| ☐ | Optimizer scenario reviewed where applicable |
| ☐ | Deployment/TLB result reviewed before release |

# 9. Conclusion

From this exercise, I understood more clearly that supply chain network planning is not only about drawing suppliers, plants, and warehouses. The planning model becomes useful only when sourcing rules, production capacity, inventory parameters, transportation lanes, service targets, and contingency options are connected to the same set of master data. SAP APO SNP provides that common planning structure.

The normal-week check is straightforward: 145 t of demand uses about 80.6% of the 180 t/week Medchal capacity. A 70/30 source split gives about 101.5 t to the Nizamabad source and 43.5 t to the Nagpur source, both within the assumed supplier capacities. This leaves some headroom in the base case. I then use separate disruption scenarios to see what changes when a supplier is unavailable, demand rises, plant capacity falls, or a lane takes longer.

My main learning from the task is that master-data quality has a direct effect on planning quality. A missing lane, wrong lead time, unrealistic resource capacity, or incorrect quota can change the plan even when the planning method itself is correct. For that reason, I would treat consistency checks, simulation versions, and planner review as part of the planning process, not as optional administration. The figures in this report are illustrative assumptions; they should be replaced by validated business data in a real implementation.

# References

1. SAP Help Portal - Supply Network Planning, SAP APO 7.0 EHP4 (accessed 6 September 2026). SAP Help Portal

2. SAP Help Portal - Supply Network Planning Process, SAP SCM 7.0 EHP1 (accessed 6 September 2026). SAP Help Portal

3. SAP Help Portal - Master Data for Supply Network Planning, SAP APO 7.0 EHP1 (accessed 6 September 2026). SAP Help Portal

4. SAP Help Portal - Supply Network Planning Run: heuristic, optimization, and supply-demand propagation (accessed 6 September 2026). SAP Help Portal

5. SAP Help Portal - Interactive Supply Network Planning Desktop, SAP APO 7.0 (accessed 6 September 2026). SAP Help Portal

6. SAP Help Portal - Quota Arrangements, SAP APO 7.0 EHP1 (accessed 6 September 2026). SAP Help Portal

7. SAP Help Portal - Definition of Transportation Lanes / transaction /SAPAPO/SCC_TL1 (accessed 6 September 2026). SAP Help Portal

8. SAP Help Portal - Source Determination (Optimizer), SAP APO 7.0 (accessed 6 September 2026). SAP Help Portal

9. SAP Help Portal - Optimization Profiles and cost weighting in SNP (accessed 6 September 2026). SAP Help Portal

10. SAP Help Portal - SCM APO Supply Network Planning overview and deployment resources (accessed 6 September 2026). SAP Help Portal

# Appendices

## Appendix A - Master Data Snapshot

| Object | ID | Location / assignment | Important planning value |
| --- | --- | --- | --- |
| Finished good | DH-MILLET-MIX-1KG | PLT_MED, DC_HYD, DC_VJA, DC_BLR | Base UoM kg/t; safety stock by DC |
| Raw material | RM-MILLET | PLT_MED | Dual source S1/S2; 70/30 base quota |
| Packaging | PKG-1KG | PLT_MED | 1-day supplier lead time; 2-week cover |
| Production resource | RES_MED_PACK | PLT_MED | 180 t/week capacity |
| Model | ZDH_SNP | All scenario objects | Simulation network model |
| Planning version | Z01 | ZDH_SNP | Scenario version; isolate changes |
| Planning book | 9ASNP94 / ZDH_SNP94 | SNP planning | Interactive review and planning |

## Appendix B - Report Submission Description (200+ words)

For my Week 1 task, I designed a fictional supply chain network for Deccan Harvest Foods Pvt. Ltd., a manufacturer of packaged millet-based ready-to-cook products. I used SAP SCM concepts with emphasis on SAP APO Supply Network Planning (SNP). The scenario includes two raw-material sources, a packaging supplier, one manufacturing plant, three regional distribution centers, and markets in Telangana, Andhra Pradesh, and Karnataka. I selected this structure so the exercise could cover sourcing, capacity, inventory, transportation, and service-level decisions. The report explains the assumptions, 70/30 dual-source policy, plant and supplier capacities, safety-stock targets, transportation lanes, stakeholder responsibilities, and the reasoning behind the design.

The SAP section is presented as a configuration blueprint rather than as a claim of changes made in a live production system. It covers locations, products/location-products, resources, production sources, transportation lanes, quota arrangements, the supply chain model, planning version, planning area, and planning book. I explain why I would start with the SNP heuristic for a transparent baseline and use optimizer scenarios when sourcing, cost, or capacity trade-offs need comparison. I also cover deployment, Transport Load Builder, KPIs, test cases, and contingency planning. A normal-week feasibility check uses 145 t of demand against 180 t of plant capacity, or about 80.6% utilization, leaving recovery headroom. The risk analysis considers supplier disruption, plant downtime, demand spikes, transport delays, packaging shortages, master-data errors, and interface issues. My main learning is that reliable planning depends heavily on accurate master data and controlled scenario testing.